STANDARD OPERATING PROCEDURE

Social Media Data Pipeline

Lambda Architecture · Pseudo Real-Time Processing

Reddit · Facebook · Instagram

| Document ID | SOP-LAMBDA-001 |
| --- | --- |
| Version | 1.0 |
| Date | May 2026 |
| Audience | AI Developer Agent |
| Classification | Internal Technical |

# 1. Purpose & Scope

This SOP instructs an AI developer agent to build a complete Social Media Data Pipeline using the Lambda Architecture pattern. The system ingests static post data from Reddit, Facebook, and Instagram, simulates real-time streaming via a Kafka replay mechanism, and produces analytical outputs through three distinct processing layers.

| GOAL | Deliver a fully functional Lambda Architecture pipeline capable of batch recomputation and pseudo real-time processing from a static dataset, with a unified Serving Layer exposed to dashboards, APIs, and ML models. |
| --- | --- |

## 1.1 In Scope

- File Replay Simulator to generate pseudo real-time streaming from static JSON/CSV files

- Batch Layer: HDFS ingestion, Apache Spark batch jobs, Parquet/Hive output

- Speed Layer: Spark Streaming micro-batch processing with NLP feature extraction

- Serving Layer: Apache Druid or Elasticsearch merge of batch and real-time views

- Three consumer applications: dashboard, REST API, and ML anomaly alerting

- Unit tests, integration tests, and a Docker Compose local environment

## 1.2 Out of Scope

- Live API integration with Reddit/Facebook/Instagram (static dataset only)

- Production-grade Kubernetes deployment (local Docker is sufficient)

- User authentication and access control on the API layer

# 2. System Architecture

The Lambda Architecture consists of three layers that operate simultaneously on the same data stream. Each layer has a distinct responsibility and latency profile.

| Layer | Latency | Accuracy | Storage |
| --- | --- | --- | --- |
| Batch Layer | High (hours) | High (full dataset) | HDFS + Parquet/Hive |
| Speed Layer | Low (seconds) | Approximate (window) | Redis + Cassandra |
| Serving Layer | Near-zero (query) | Merged (best of both) | Druid / Elasticsearch |

## 2.1 Data Flow Overview

The canonical data flow is as follows:

- Static JSON/CSV files are read by the File Replay Simulator.

- Simulator chunks data and publishes records to Kafka topics at a configurable replay rate.

- Two Kafka consumer groups subscribe simultaneously — one for the Batch Layer, one for the Speed Layer.

- Batch Consumer writes raw records to HDFS. Spark Batch Job runs on a schedule and computes Batch Views.

- Speed Consumer reads micro-batches from Kafka, runs NLP pipeline, and writes Real-time Views.

- Serving Layer queries both view stores and merges results for each incoming application query.

- Dashboard, Analytics API, and ML Alerting service consume from the Serving Layer.

## 2.2 Kafka Topic Design

Use separate topics per data source to allow independent scaling and schema evolution.

| Topic Name | Partitions | Retention | Consumer Groups |
| --- | --- | --- | --- |
| social.reddit.posts | 3 | 7 days | batch-consumer, speed-consumer |
| social.facebook.posts | 3 | 7 days | batch-consumer, speed-consumer |
| social.instagram.posts | 3 | 7 days | batch-consumer, speed-consumer |
| social.dlq | 1 | 30 days | dlq-monitor |

# 3. Technology Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Message Queue | Apache Kafka 3.x | Decouple ingestion from processing |
| Replay Simulator | Python 3.11+ | Publish static data as stream |
| Raw Storage | HDFS (via Hadoop 3.x) | Master dataset — immutable store |
| Batch Processing | Apache Spark 3.5 (PySpark) | Periodic full recomputation |
| Batch View Store | Apache Hive + Parquet | Pre-computed analytical views |
| Stream Processing | Spark Structured Streaming | Micro-batch real-time processing |
| NLP Engine | spaCy 3.x + Transformers | Sentiment, keyword, entity |
| Real-time Store | Redis 7.x + Cassandra 4.x | Low-latency view serving |
| Serving Layer | Apache Druid 28 / ES 8.x | Merge and query both views |
| Dashboard | Apache Superset | BI visualization |
| REST API | FastAPI (Python) | Ad-hoc query endpoint |
| Orchestration | Apache Airflow 2.x | Batch job scheduling |
| Containerization | Docker + Docker Compose | Local dev environment |
| Monitoring | Prometheus + Grafana | Metrics and alerting |

# 4. Data Schema

All source records must be normalized into a Canonical Post Schema before being published to Kafka. The AI must implement schema validation at the ingestion boundary.

## 4.1 Canonical Post Schema (JSON)

{

"post_id":      "string  — unique identifier (platform_id_timestamp)",

"platform":     "string  — enum: reddit | facebook | instagram",

"source_id":    "string  — subreddit name / page_id / account_id",

"author_id":    "string  — anonymised user identifier (hashed)",

"content":      "string  — full post text (max 10,000 chars)",

"title":        "string? — Reddit/FB only; null for Instagram",

"media_urls":   "array   — list of attached image/video URLs",

"hashtags":     "array   — extracted hashtag strings (no #)",

"created_at":   "string  — ISO-8601 UTC timestamp",

"ingested_at":  "string  — ISO-8601 UTC pipeline ingestion time",

"metrics": {

"likes":      "integer",

"comments":   "integer",

"shares":     "integer",

"views":      "integer? — available on some platforms"

}

}

| RULE | Every field marked string? is nullable. All integer metrics default to 0 when absent. The post_id must be globally unique across platforms. Do NOT store raw PII — author_id must be SHA-256 hashed. |
| --- | --- |

## 4.2 NLP Enrichment Schema (Speed Layer Output)

{

"post_id":         "string",

"sentiment_score": "float   — range -1.0 (negative) to +1.0 (positive)",

"sentiment_label": "string  — enum: positive | neutral | negative",

"keywords":        "array   — top 10 extracted noun phrases",

"entities":        "array   — [{text, label}] e.g. {Tesla, ORG}",

"language":        "string  — ISO 639-1 detected language code",

"processed_at":    "string  — ISO-8601 UTC",

"model_version":   "string  — NLP model version tag"

}

# 5. Implementation Phases

Implement the system in the following sequence. Complete all acceptance criteria for each phase before proceeding to the next.

## Phase 1 — Project Scaffolding & Infrastructure

Estimated effort: 1 day

### 5.1.1 Repository Structure

Create the following directory tree at the project root:

social-lambda-pipeline/

├── docker/                  # Docker Compose and service configs

├── data/                    # Static source files (Reddit/FB/IG JSON)

├── ingestion/               # File Replay Simulator

├── batch/                   # HDFS writer + Spark batch jobs

├── speed/                   # Spark Streaming + NLP pipeline

├── serving/                 # Druid/ES connector + merge logic

├── api/                     # FastAPI application

├── dashboard/               # Superset configs and dashboards

├── ml/                      # Anomaly detection service

├── orchestration/           # Airflow DAGs

├── monitoring/              # Prometheus + Grafana configs

├── tests/                   # Unit and integration tests

└── docker-compose.yml       # Full stack definition

### 5.1.2 Docker Compose Services

Define the following services in docker-compose.yml. All services must be on the same custom bridge network named lambda-net.

- zookeeper — confluentinc/cp-zookeeper:7.5

- kafka — confluentinc/cp-kafka:7.5 (expose port 9092)

- kafka-ui — provectuslabs/kafka-ui (expose port 8080)

- hadoop-namenode — apache/hadoop:3 (expose ports 9870, 8020)

- hadoop-datanode — apache/hadoop:3

- spark-master — bitnami/spark:3.5 (expose ports 8081, 7077)

- spark-worker — bitnami/spark:3.5

- redis — redis:7-alpine (expose port 6379)

- cassandra — cassandra:4.1 (expose port 9042)

- elasticsearch — elasticsearch:8.12 (expose port 9200)

- kibana — kibana:8.12 (expose port 5601)

- airflow — apache/airflow:2.8 (expose port 8082)

- prometheus — prom/prometheus (expose port 9090)

- grafana — grafana/grafana (expose port 3000)

- api — ./api (expose port 8000)

### 5.1.3 Phase 1 Acceptance Criteria

- docker compose up -d starts all services without errors

- Kafka UI is reachable at http://localhost:8080

- HDFS NameNode UI is reachable at http://localhost:9870

- Spark Master UI is reachable at http://localhost:8081

## Phase 2 — File Replay Simulator (Ingestion Layer)

Estimated effort: 1 day

### 5.2.1 Simulator Requirements

Implement ingestion/simulator.py as a configurable Python script that:

- Reads source files from data/ — supports JSON (array or newline-delimited) and CSV.

- Normalises each record into the Canonical Post Schema defined in Section 4.1.

- Hashes author identifiers with SHA-256 before publishing.

- Publishes to the appropriate Kafka topic (social.reddit.posts, social.facebook.posts, social.instagram.posts) based on a platform field in the source file or a CLI argument.

- Supports a configurable --rate parameter (default: 50 records/second) and a --loop flag to replay the file indefinitely.

- Writes malformed or unserializable records to the social.dlq dead-letter topic.

- Emits Prometheus metrics: records_published_total (counter), publish_errors_total (counter), publish_latency_seconds (histogram).

| NOTE | The replay rate must be controllable so QA can test both slow drip (1 rec/sec) and burst (500 rec/sec) scenarios. Implement rate limiting with a token bucket algorithm. |
| --- | --- |

### 5.2.2 CLI Interface

python ingestion/simulator.py \

--source data/reddit_posts.json \

--platform reddit \

--rate 100 \

--loop false \

--kafka-bootstrap localhost:9092

### 5.2.3 Phase 2 Acceptance Criteria

- Running the simulator publishes all records from the source file to the correct Kafka topic.

- Kafka UI shows messages in the topic with correct JSON structure.

- A record with a missing required field is routed to social.dlq, not to the main topic.

- Prometheus metrics endpoint returns correct counters after a run.

## Phase 3 — Batch Layer

Estimated effort: 2 days

### 5.3.1 HDFS Raw Data Writer

Implement batch/hdfs_writer.py as a Kafka consumer (group batch-consumer) that:

- Consumes from all three social.* Kafka topics.

- Writes records to HDFS at /data/raw/{platform}/year={Y}/month={M}/day={D}/ using partition-by-date directory structure.

- Batches writes in 500-record chunks or every 30 seconds, whichever comes first.

- Uses Parquet as the file format with Snappy compression.

- Commits Kafka consumer offsets only after successful HDFS write (at-least-once guarantee).

### 5.3.2 Spark Batch Job

Implement batch/spark_batch_job.py as a PySpark application that reads from HDFS and produces the following Batch Views, stored in Hive-compatible Parquet at /data/batch_views/:

| View Name | Description | Output Path |
| --- | --- | --- |
| platform_daily_stats | Post count, avg sentiment, total engagement per platform per day | /batch_views/platform_daily_stats/ |
| top_hashtags_weekly | Top 100 hashtags ranked by frequency per week | /batch_views/top_hashtags_weekly/ |
| author_activity | Posts per author (hashed ID), avg sentiment, total reach | /batch_views/author_activity/ |
| sentiment_time_series | Hourly average sentiment score per platform | /batch_views/sentiment_time_series/ |
| top_posts | Top 1000 posts ranked by engagement score = likes + (comments * 2) + (shares * 3) | /batch_views/top_posts/ |

| RULE | The Spark job must be idempotent — rerunning it on the same date partition must produce the same output. Use Spark overwrite mode on partitions, never append. |
| --- | --- |

### 5.3.3 Airflow DAG

Create orchestration/dags/batch_pipeline_dag.py as an Airflow DAG with the following structure:

- Schedule: @hourly

- Task 1 — check_new_data: Sensor task, waits for new HDFS partitions.

- Task 2 — run_spark_batch: SparkSubmitOperator running spark_batch_job.py.

- Task 3 — refresh_serving_layer: BashOperator triggering Druid segment refresh.

- Task 4 — send_slack_alert: On failure, sends alert to a configured Slack webhook (env variable SLACK_WEBHOOK_URL).

### 5.3.4 Phase 3 Acceptance Criteria

- HDFS contains Parquet files under /data/raw/ after running the simulator.

- Submitting the Spark job produces all five Batch View directories in HDFS.

- Re-running the Spark job produces identical output (idempotency test).

- Airflow DAG appears in the UI and all tasks run to success on manual trigger.

## Phase 4 — Speed Layer

Estimated effort: 2 days

### 5.4.1 Spark Structured Streaming Job

Implement speed/streaming_job.py as a Spark Structured Streaming application that:

- Reads from all three social.* Kafka topics using readStream.

- Applies schema validation — records failing validation are written to a separate bad_records stream.

- Calls the NLP pipeline (Section 5.4.2) on each micro-batch.

- Writes enriched records to the Real-time Views (Section 5.4.3).

- Uses a trigger interval of 5 seconds (Trigger.processingTime("5 seconds")).

- Maintains a sliding window of 1 hour for aggregations — platform_realtime_stats view.

### 5.4.2 NLP Pipeline

Implement speed/nlp_pipeline.py as a module with the following functions:

- analyze_sentiment(text: str) -> dict: Returns {score: float, label: str} using a pretrained DistilBERT sentiment model (distilbert-base-uncased-finetuned-sst-2-english via HuggingFace).

- extract_keywords(text: str, top_n: int = 10) -> list[str]: Uses spaCy noun chunk extraction.

- extract_entities(text: str) -> list[dict]: Uses spaCy NER, returns [{text, label}] for ORG, PERSON, GPE, PRODUCT labels only.

- detect_language(text: str) -> str: Uses langdetect library, returns ISO 639-1 code.

| PERF | Load spaCy and Transformer models once at module initialisation, never inside the per-record function. Use model.pipe() for batch inference (batch_size=64) to maximise GPU/CPU utilisation. |
| --- | --- |

### 5.4.3 Real-time View Stores

Write the following views to Redis and Cassandra:

| View | Store | Schema / Key Pattern |
| --- | --- | --- |
| platform_realtime_stats | Redis | Hash key: rt:stats:{platform}:{window_start} ¦ Fields: post_count, avg_sentiment, top_hashtag |
| recent_posts | Redis | Sorted set: rt:recent:{platform} scored by created_at timestamp, max 1000 members, TTL 2h |
| post_enrichments | Cassandra | Table: enrichments(post_id TEXT PK, sentiment_score FLOAT, sentiment_label TEXT, keywords LIST, entities TEXT, processed_at TIMESTAMP) |
| hashtag_velocity | Redis | Sorted set: rt:hashtags:{window} scored by frequency, updated per micro-batch, TTL 1h |

### 5.4.4 Phase 4 Acceptance Criteria

- Streaming job starts without errors and processes at least one micro-batch from Kafka.

- Redis contains rt:stats:reddit:* keys with correct field values after simulator run.

- Cassandra enrichments table contains rows with non-null sentiment_score.

- NLP pipeline unit tests pass with F1 >= 0.80 on a sample 200-record test set.

## Phase 5 — Serving Layer

Estimated effort: 1.5 days

### 5.5.1 Elasticsearch Index Design

Create two Elasticsearch indices as the primary Serving Layer query target:

- Index social_batch_views: Populated by an Airflow task after each Spark batch run. Maps all five Batch View Parquet files into ES documents. Use index alias batch_current pointing to latest index.

- Index social_realtime_views: Populated continuously by the Speed Layer. Documents expire after 24 hours via ILM policy.

| RULE | The Serving Layer merge logic must prioritise real-time data for queries on time ranges within the last 4 hours. For time ranges older than 4 hours, use only Batch Views. For mixed ranges, merge both sources and deduplicate on post_id. |
| --- | --- |

### 5.5.2 Merge Service

Implement serving/merge_service.py as a class ServeQuery with the following methods:

- query_posts(platform, start_dt, end_dt, limit) -> list[dict]: Merges batch and real-time posts.

- query_sentiment_trend(platform, granularity, start_dt, end_dt) -> list[dict]: Returns time-series sentiment.

- query_top_hashtags(platform, window_hours, top_n) -> list[dict]: Returns ranked hashtags.

- query_realtime_stats(platform) -> dict: Returns current window stats from Redis.

### 5.5.3 Phase 5 Acceptance Criteria

- ES index social_batch_views is populated after a Spark batch run.

- ES index social_realtime_views receives documents within 10 seconds of Kafka publish.

- query_posts() returns correct results for both historical and recent time ranges.

- Kibana dashboard shows documents in both indices.

## Phase 6 — Application Layer

Estimated effort: 1.5 days

### 5.6.1 FastAPI REST Endpoints

Implement api/main.py with the following endpoints. All responses in JSON. Errors follow RFC 7807 Problem Details format.

| Method | Path | Description |
| --- | --- | --- |
| GET | /health | Health check — returns {status: ok} |
| GET | /api/v1/posts | Query posts with filters: platform, start, end, limit (max 500) |
| GET | /api/v1/sentiment/trend | Sentiment time-series: platform, granularity (hour¦day), start, end |
| GET | /api/v1/hashtags/top | Top hashtags: platform, window_hours (1¦6¦24¦168), top_n (max 100) |
| GET | /api/v1/stats/realtime | Current realtime stats per platform from Redis |
| GET | /metrics | Prometheus metrics endpoint (starlette-exporter) |

### 5.6.2 ML Anomaly Alerting Service

Implement ml/anomaly_detector.py as a long-running service that:

- Polls the Serving Layer every 60 seconds for the last-hour engagement stats per platform.

- Trains an Isolation Forest model (scikit-learn) on historical Batch View data at startup.

- Flags any hour where engagement deviates > 3 standard deviations from rolling 7-day average.

- On anomaly detection, writes an alert to a Cassandra alerts table and logs at WARNING level.

- Exposes a GET /alerts endpoint returning the last 50 anomalies.

### 5.6.3 Phase 6 Acceptance Criteria

- GET /health returns HTTP 200 with {status: ok}.

- GET /api/v1/stats/realtime returns platform stats within 500ms.

- GET /api/v1/posts returns correct paginated results with proper JSON structure.

- Anomaly detector starts up and logs initial model training completion.

# 6. Testing Requirements

All tests reside in tests/ and must be executable with pytest from the project root. Minimum overall code coverage: 70%.

| Test Type | Scope | Tool / Command |
| --- | --- | --- |
| Unit | NLP pipeline, schema validation, merge logic, serializers | pytest tests/unit/ |
| Integration | Kafka publish/consume, HDFS write, Redis/Cassandra write | pytest tests/integration/ (requires Docker services) |
| End-to-End | Full pipeline: simulator -> Kafka -> batch/speed -> API response | pytest tests/e2e/ --timeout=120 |
| Load | Simulator at 500 rec/sec for 5 minutes, API under 100 concurrent requests | locust -f tests/load/locustfile.py |

| NOTE | The end-to-end test must start the simulator, wait for data to appear in the Serving Layer (poll with 5-second retries, max 60 seconds), then assert the API returns the expected records. Seed data must be deterministic (fixed random seed). |
| --- | --- |

# 7. Configuration

All configurable values must be externalised — no hardcoded strings in source code. Use a config/settings.py module that reads from environment variables with sensible defaults.

| Environment Variable | Default | Description |
| --- | --- | --- |
| KAFKA_BOOTSTRAP_SERVERS | localhost:9092 | Comma-separated broker list |
| HDFS_NAMENODE_URL | hdfs://localhost:8020 | HDFS connection URL |
| REDIS_HOST | localhost | Redis host |
| REDIS_PORT | 6379 | Redis port |
| CASSANDRA_HOSTS | localhost | Comma-separated Cassandra host list |
| ES_HOST | http://localhost:9200 | Elasticsearch connection URL |
| REPLAY_RATE_PER_SEC | 50 | Simulator default record rate |
| STREAM_TRIGGER_SECS | 5 | Spark Streaming trigger interval |
| REALTIME_WINDOW_HOURS | 4 | Hours before switching to batch views |
| NLP_MODEL_NAME | distilbert-base-uncased-finetuned-sst-2-english | HuggingFace model ID |
| SLACK_WEBHOOK_URL | (empty) | Slack webhook for Airflow alerts |
| LOG_LEVEL | INFO | Python logging level |

# 8. Delivery Checklist

The AI developer must produce the following artefacts upon completion:

## 8.1 Code Deliverables

- All source files committed to a clean Git repository with meaningful commit messages.

- requirements.txt (or pyproject.toml) listing all Python dependencies with pinned versions.

- docker-compose.yml fully working — docker compose up -d brings up the entire stack.

- Makefile with targets: make up, make down, make test, make simulate, make batch, make stream.

- README.md with: architecture overview, prerequisites, quickstart guide, environment variable reference.

## 8.2 Documentation Deliverables

- API reference (auto-generated from FastAPI /docs Swagger UI — must be reachable).

- Architecture decision record (ADR) for key technology choices (Druid vs ES, Spark vs Flink).

- Data dictionary mapping all schema fields with types and business definitions.

## 8.3 Final Acceptance Criteria

| Criterion | Target | Verification Method |
| --- | --- | --- |
| docker compose up brings all services healthy | Pass | docker compose ps |
| Simulator publishes 10,000 records in < 3 minutes at rate=50 | Pass | pytest tests/e2e/ |
| Batch Views present in HDFS after Spark job run | Pass | hdfs dfs -ls |
| Redis contains realtime keys within 15 sec of Kafka publish | Pass | redis-cli KEYS rt:* |
| API /api/v1/stats/realtime responds in < 500ms (p99) | Pass | locust load test |
| NLP sentiment accuracy on test set >= 0.80 F1 | >= 0.80 | pytest tests/unit/test_nlp.py |
| All unit tests pass | 100% | pytest tests/unit/ |
| Code coverage >= 70% | >= 70% | pytest --cov |
| No hardcoded secrets or connection strings in source code | Zero findings | grep scan |

| IMPORTANT | If the AI encounters an ambiguity not covered by this SOP, it must document the assumption made in a file called ASSUMPTIONS.md at the project root, and proceed with the most reasonable default. Do not halt on ambiguity. |
| --- | --- |

End of Document · SOP-LAMBDA-001 v1.0